## Slide 1: caduceus-one-hospital
Group member Belal emad ESSam abo elmgd Mostafa mohamed Bakr ahmed

## Slide 2: Timeline -analysis
9/30/2025 10/20/2025 deadline by depi instractors
Cleaning data modelling & load data choose a suitable design for report
Feed back of all group member continue analysis kpis

## Slide 3: Work Distribuition
Belal emad Belal Emad: Project Manager & Data Coordinator
  Define final project scope and objectives
  Create a master list of all data sources (17+ tables from HMS)
  Coordinate data extraction from different sources
  Set up project timeline and milestones
Phase 1: Project Setup & Data Gathering
ESSam Abo elmgd: Technical Lead
  Assess data quality and completeness
  Identify potential data integration challenges
  Set up the Power BI project structure
  Create the initial data model skeleton
Bakr ahmed: Data Analyst
  Gather requirements for KPIs and visualizations
  Document business questions for each department
  Identify key metrics and calculation logic
  Create a mockup of desired dashboard layout
Mostafa moahmed: Quality Assurance
  Verify data accessibility and permissions
  Create data validation checklist
  Document potential data quality issues
  Set up testing scenarios for later phases

## Slide 4: Work Distribuition
Phase 2: Data Cleaning & Preparation
Belal Emad: Data Quality Lead
Standardize date formats across all tables
Clean patient and doctor names (remove duplicates, standardize formats)
Handle missing values in critical fields (appointment status, fees, etc.)
Bakr Ahmed: Testing & Documentation
  Test data cleaning scripts and procedures
  Validate data relationships and integrity
Mostafa Mohamed: Data Validation Analyst
  Validate cleaned data against source systems
  Check for consistency across related tables
ESSam Abo elmgd:
  Handle data type conversions and formatting